Appendix D East Kent Catchment Improvement Plan Summary Ongoing and Future Projects. Updated May 2026

This is a summary of active and planned projects - all past projects are listed in separate Water Improvement Plans for each of the 20 Water Bodies and in older versions of this table.

*Current (2022) waterbody classification:

Moderate

Poor

Bad

**Start/progress according to: Proposal; No funds; Funding application (in progress); Planning (project); Programmed/date; In progress (happening now); Ongoing.

| Project Name | Project Description | Water Body & Status* | Lead/Partners | Funding (to be found) where known | Key Issue/ Benefit | Start/progress** |
| --- | --- | --- | --- | --- | --- | --- |
| Kentish Stour Resilience Plan | A plan to identify resilient work | All on Stour | SERT/KWT | S.Water | Resilience | March 2026 to 2028 in progress |
| East Kent Nature Investment Zone | Wetlands as part of 4 zones identified to raise funds | Lower Stour | KWT |  | Biodiversity | 2026 Planning |
| Diffuse Water Pollution Plan |  | All | EA | DEFRA | Water quality/WFD | 2026 in progress |
| River Charter | Rights of RIver | All on Stour but initial focus on Canterbury | KSCP, Canterbury | Our Stour time | Community engagement with issues | Sept 2025 in progress |
| Stour Valley Restore | NLHF application covering area from Conningbrook to Sandwich | Most | KSCP, KCC, NE, SEW, EA, CCC, CBN. EH | NLHF £2.4M | Biodiversity/WFD/People engaged | EOI Nov 2024 Dvt Stage app Nov 2025 Successful – Dvt from June 2026, Delivery from 2028 |
| Stodmarsh Site Protection Strategy | A strategy to identify work required to protect Stodmarsh due to pollution & climate change | Lower Stour but also effected by all those above Stodmarsh | NE | DEFRA | Stodmarsh resilience | From 2024 in progress |
| LRNS | Nature recovery | All | KCC | DEFRA | Biodiversity | Strategy launched 2025 |
| Azolla control using weevils | Focus on Lower Stour | Lower Stour | KSCP, EA, IDB | No funding at present due to success | Biodiversity/WFD | 2022-2025 2026 - monitoring |
| Nutrient Neutrality | Currently replacing leaky private septic tanks. Initially wetland creation schemes to reduce Phosphate and Nitrate pollution affecting lakes at Stodmarsh NNR | Lower Stour/ Stodmarsh Lake/Upper Stour | NE, KCC, CCC, ABC, Landowners | Developers | Phosphate/Nitrate/ Biodiversity | 2020 in progress Completed schemes Mystole 2021 Conningbr’ 2023 2025 Focus on septic tanks |
| East Kent Beaver Advisory Group | To monitor and inform | All but especially Lower Stour/N/S Streams/Stour Marshes | Beaver Trust, KWT, EA, NE, IDB, Wildwood, KSCP |  | Biodiversity | 2019 in progress |
| Stour Fish Passage | Looking at priority structures to allow passage for different spp. of fish | All on Stour | KSCP, SERT |  | WFD - fish | 2022 in progress |
| Crayfish Comeback | Project to investigate decline of WCC in the catchment and hopefully reverse this decline. | All | KSCP, EA, IDB, landowners, Wingham Wildlife Park | £23,500 (£25,500) | WFD | 2018-2029 |
| Our Stour | Originally HLF funded River Based Community Initiatives. | All on Stour | KSCP, EA, KCC, SW, SEW | c.20K pa | People engaged | May 2017 In progress |
| Himalayan Balsam, Japanese Knotweed, crassula, parrots feather control | Identifying and controlling invasive plant species | All on Stour | KSCP, EA, IDB, WCCP, AF + landowners | Limited | WFD – invasive species | 2013/ongoing |
| Website | Information on activities, issues and work effecting River Stour | All but less focus on Dour | KSCP | Ongoing | People engaged | 2015 Ongoing |
| Mink | Trapping and despatching | All | Waterlife Recovery SE, EA, KSCP, NL | c. £100,000 | Biodiversity | 2025 onwards |
| Catchment Sensitive Farm Advisor | Advice and grants to farmers to prevent pollution | All | NE |  | WFD- diffuse pollution | 2013/ ongoing |
| River Stour IDB BAP | Biodiversity Action Plan for watercourses | All where IDB operate | IDB, KSCP, landowners |  | Biodiversity | 2010/ongoing |
| EA Walkover surveys | Undertaken by EA geomorphologist with advice from EA colleagues | All | EA | In house | WFD | 2022-2025 |
| Upper Stour river works | River and wetland restoration | Upper Stour GB107040019660 | IDB, KSCP, landowner |  | WFD | Planning 2027 |
| Buxford Dyke | Channel works | Upper Stour GB107040019660 | IDB, KSCP, landowner |  | WFD | Planning 2027 |
| Ashford Green Corridor Action Plan | Updated Action Plan identifying improvements to river corridor | Upper Stour GB107040019660 | ABC, KSCP, KCC |  | Recreation, amenity, biodiversity. | Ongoing |
| Aylesford Stream re-alignment | Near Cudworth Road. Partly connected with bank erosion. | Aylesford Stream GB107040019650 | KSCP, ABC |  |  | 2026 A project originally designed in 2014 |
| Aylesford Stream Improvements from Walk over Survey | Above A20 | Aylesford Stream GB107040019650 | KSCP, EA |  | WFD | 2017 – progress halted due to j10A construction – requires repeat walkover |
| East Stour tree planting and river works | A project to plant more trees on the East Stour and undertake RR | East Stour GB107040019640 | KSCP, EA, landowners |  | Biodiversity | 2026 Planning |
| Otterpool | Major new town enveloping river at top of catchment. Opportunity for enhancements | East Stour GB107040019640 | F&H DC |  | WFD | 2015- |
| Ulley Stream | Works to improve the channel | Great Stour (Pledges to Wye) GB107040019741 | KSCP, EA |  | WFD - Biodiversity | 2013/ Planning - no further progress |
| Wye Sluice | Improved fish passage | Great Stour (Pledges to Wye) GB107040019741 | EA | e.(£300,000) | WFD - Fish | 2014/ Planning 2025 – EA revisiting as no action so far |
| Chalk Stream | River restoration projects | Great Stour (Wye-A2) GB107040019742 | SE Water, RRC |  | WFD | 2022/Planning 2025 - ongoing |
| Godmersham Estate | River works on top of those undertaken by KSCP in 2015/16 and fencing 2022 and WTT/SFA | Great Stour (Wye-A2) GB107040019742 | KSCP, landowner, EA, NL, SFA |  | WFD - fish | 2026 Some in progress, others planning |
| Chartham Paper Mill Upper Weir | Fish passage | Great Stour (Wye-A2) GB107040019742 | KSCP, EA (now leading as statutory consultee on dvt) |  | WFD – fish | 2019 investigations 2025 – no progress |
| Volunteer litter picks | Volunteer litter picks from Hambrook to Kingsmead Field | Great Stour (A2-West Stourmouth) GB107040019743 | CRG, FoHM, FoKF, KSCP |  | WFD – Pollution | 2013/ Ongoing |
| Naturalising Canterbury | River restoration projects through the centre of Canterbury Eastbridge Hospital Millers field | Great Stour (A2-West Stourmouth) GB107040019743 | KSCP, EA, CCC |  | WFD – Biodiversity | 2015/ In progress. Most completed 2017. 2021-2022 2025 –ongoing for sites listed |
| Abbotts Mill Sluice | Fish passage improvements | Great Stour (A2-West Stourmouth) GB107040019743 | KSCP, EA, CCC |  | WFD-fish | 2015/ Planning 2025 SMC obtained, Nov 2026 works scheduled |
| Citizen Science work | Initially project looking at ecoli in river in Canterbury, now looking at other pollutants | Great Stour (A2-West Stourmouth) GB107040019743 | University of Greenwich |  | WFD | 2024 ongoing |
| Canterbury River Fest | Festival based around the river | Great Stour (A2-West Stourmouth) GB107040019743 | CCC, local groups |  | Awareness raising | Annually from 2023 |
| Canterbury Riverside Strategy/(Levelling Up Fund 2023) | Access and interpretive projects through riverside in Canterbury | Great Stour (A2-West Stourmouth) GB107040019743 | CCC, CRG, KSCP |  | Recreation/amenity | 2013 2022 update |
| SLAM Stodmarsh Lampen Ameliorating Measures | Lampen stream habitat improvements, fish passage, regenerative agriculture, Stodmarsh NNR enhancements | Lampen Stream GB107040019790 | KSCP, EA, IDB, NE |  | WFD – Biodiversity | 2013/ Planning, Adding to RESTORE bid |
| Whitehall Dyke | Investigations linked to low flows and awareness raising re: chalk stream | Whitehall Dyke GB107040019560 | KSCP, EA |  | Water resource, WFD | 2022-2024 |
| Whitehall Dyke | Habitat improvements at Hambrook, removal of bamboo, improvement of habitat in concrete channel | Whitehall Dyke GB107040019560 | KSCP, EA |  | WFD - Biodiversity | 2024 Business case to EA. 2025 Planning |
| Little Stour and Wingham Rivers | Monitoring of watercourse inc. citizen science & river enhancements. Interpretive material. | Nailbourne & Little Stour GB107040019590 | KSCP, EA, local groups, landowners | £60,000 | WFD | 2023-2027 |
| Seaton Mill Fish Passage | Improve fish passage | Nailbourne & Little Stour GB107040019590 | KSCP, EA |  | WFD – Fish | 2017 No progress |
| Nailbourne and Little Stour | Wider water resource focussed catchment work | Nailbourne & Little Stour GB107040019590 | SERT, Affinity Water, KSCP | £131,000 | Water resource | 2023-2024 |
| West Stourmouth Pumping Station | Improve fish passage | Nailbourne & Little Stour GB107040019590 | EA | (£100,000s) | WFD – Fish | 2015/ Planning |
| River Wingham Habitat Enhancements | Improvements to channel habitat/morphology and reduction of poaching. Working group established June 2025 | River Wingham & Little Stour GB107040019570 | KSCP, EA, IDB, Southern Water |  | WFD- biodiversity | 2014/ Some works completed 2017 Covered by RESTORE proposal in planning |
| Weir removal | Below Wingham village | River Wingham & Little Stour GB107040019570 | EA |  | WFD | 2017 ongoing |
| Richborough Sluice | Habitat and drainage improvements | Ash Levels GB107040019600 | EA, IDB |  |  |  |
| Fish friendly pumps | On Minster/Monkton Marshes | Ash Levels GB107040019600 | IDB |  | WFD-fish | 2017 |
| SE Water proposed reservoir -opportunities for channel improvements | SE Water Reservoir | Sarre Penn, South Chislet Marshes & Monkton Minster Marsh GB107040019620 | SE Water |  | WFD | Planning |
| Tree planting | To provide more shade for the Sarre Penn and Wanstum watercourses as fairly treeless | Sarre Penn, South Chislet Marshes & Monkton Minster Marsh GB107040019620 | KSCP, EA, IDB, landowners |  | WFD-biodiversity | 2026 - Proposal |
| Fish improvement programme | Fish passage programme'. Outcome: All physical obstructions identified and prioritised. 25 obstructions addressed in the first plan. | North South Streams Lydden Valley GB107040019550 | EA |  | WFD | 2014 |
|  |  | North South Streams Eastry GB107040019730 |  |  |  |  |
|  |  | North South Streams Northbourne GB107040019720 |  |  |  |  |
| Long Rock access improvements | Changes to footpath and RoW and community consultation re access to benefit biodiversity | Swalecliffe Brook GB107040019630 | CCC, KSCP, NE | £10,000 | Recreation, Amenity, Biodiversity | 2010 Proposal 2022 being taken forward by CCC and Birdwise |
| Swalecliffe Brook | In channel habitat enhancements | Swalecliffe Brook GB107040019630 | Southern Water, Five Rivers |  | WFD | 2022-2025 ?? |
| Habitat Improvements | Walkover with EA in 2016 resulting in projects with regard to high flood risk. 4 discrete habitat enhancements. | River Dour Kearsney To Dover GB107040073310 | SERT, EA | (£35,000) EA WFD GiA | WFD – fish & morphology | 2016 Proposal |
| Urban Diffuse Pollution at Place Park (Police St Outfall) | Outfall discharges large quantities of urban runoff during rainfall events. Anicdotal evidence suggests that this run-off contains a large sediment load that is likely to be contaminated with heavy metals and oils. The outfall discharges into the only reach available to migratory sea trout (due to the Halfords weir barrier to fish) and there is a well established link between sediment inputs and reduced ingravel survival of salmonoid eggs/larvae | River Dour Kearsney To Dover GB107040073310 | SERT, EA | (£60,000) Coastal Communities Lottery Fund | WFD – fish | 2016 Funding application |
| Urban Diffuse Pollution at Place Park (College Outfall) | As above | River Dour Kearsney To Dover GB107040073310 | SERT, EA | (£60,000) Coastal Communities Lottery Fund | WFD - fish | 2016 Funding application |
| Halfords Fish Weir Pass | Major barrier and the lowest thus limits passage for sea trout. Eel passage addressed in 2015/16. A 7m Alaskan fish pass is being held by SERT for this project. EA support the use of the fish pass. | River Dour Kearsney To Dover GB107040073310 | SERT, EA | £100,000+ | WFD -fish | 2016 Planning |
| Our Finest Dour | HLF funded Community based scheme based on the river | River Dour Kearsney To Dover GB107040073310 | WCCP, Dour Conservation Group, DDC, EA, Affinity Water, AONB FiPL | £30,000 pa | People engaged | 2018- |
| Alkham Rd Weir | Removal of weir | River Dour Upper GB107040019490 | EA |  | WFD-fish |  |